CS673 Software Engineering

Team 4 - beatmap

Project Proposal and Planning

| Team Member | Role(s) | Signature | Date |
| --- | --- | --- | --- |
| Samuel Akerman | Team Leader Configuration Leader | Samuel Akerman | 9/21/2025 |
| Michael Laszlo | Security Leader | Michael Laszlo | 9/9/2025 |
| Gregory Grimaylo | QA Leader | Gregory Grimaylo | 9/10/2025 |
| Zhehao Liao | Requirement Leader | Zhehao Liao | 9/9/2025 |
| Edoardo Cavallero | Design and Implementation Leader | Edoardo Cavallero | 9/9/2025 |
| Zixuan Cheng | Design and Implementation Leader | Zixuan Cheng | 9/10/2025 |

Revision history

| Version | Author | Date | Change |
| --- | --- | --- | --- |
| 1.0.0 | Edoardo Cavallero | 9/9/25 | Added risk management section, management plan timeline |
| 1.0.0 | Samuel Akerman | 9/9/25 | Added Overview, Related Work, Configuration Management sections |
| 1.0.0 | Michael Laszlo | 9/9/25 | Added Security Requirements and some Essential Security Features |
| 1.0.0 | Greg Grimaylo | 9/8/25 | Added Quality Assurance Plan |
| 1.0.0 | Zixuan Cheng | 9/9/25 | Added Management Plan(Objectives and Priorities) |
| 1.0.0 | Zhehao Liao | 9/9/25 | Added Functional Requirements with estimated time |
| 2.0.0 | Samuel Akerman | 9/21/25 | Updated timeline and configuration management plan |
| 2.0.0 | Zhehao Liao | 9/20/2025 | Adjusted the functional features according to current project progress |
| 3.0.0 | Ed Cavallero | 10/5/2025 | Updated management plan and risk management |
| 3.0.0 | Samuel Akerman | 10/06/2025 | Updated timeline, objectives, overview and AI usage |

Overview

Related Work

Proposed High level Requirements

Management Plan

Objectives and Priorities

Risk Management (need to be updated constantly)

Timeline (need to be updated at the end of each iteration)

Configuration Management Plan

Tools

Deployment Plan if applicable

Quality Assurance Plan

Metrics

Code Review Process

Testing

Defect Management

References

Glossary

# Overview

Our project, BeatMap, is a web application that helps travelers and music fans discover live concerts and events in the cities they plan to visit. At its core, the app allows a user to enter a destination and travel dates, then returns a curated list of concerts and music events happening during that period.

To make the results more relevant, users can refine their search by describing what they like in natural language — for example, mentioning genres, moods, or artists they enjoy. An integrated AI component parses these descriptions and decomposes them into actionable search tokens (such as city, date, and artist) that are then used to query multiple external event providers.

BeatMap is implemented using a microservices architecture built with Python and FastAPI. It includes separate provider services that fetch data from external APIs (like Ticketmaster and JamBase), a backend service that unifies and normalizes responses into a consistent domain model, and an AI service that handles natural-language extraction and recommendations. The system runs in Docker containers and is orchestrated with Docker Compose, with source control and CI/CD managed through GitHub and GitHub Actions. Deployment targets include Google Cloud Run and AWS EC2.

# Related Work

There are a few products to attempt to solve a need similar to BeatMap, those are:

Bandsintown: is a website where you can add your location and a list of your favorite artists. They will notify you when one of the artists in the list schedules a concert in the selected location.

Songkick: similarly, it notifies you when an artist of interest announces a new concert. It appears to only integrate with Spotify, however.

Spotify: Spotify’s own “concerts near you” feature. Using the readily accessible listening history of a user, they use it in order to notify when new concerts are announced.

Just like our proposed project, these systems generate a list of concerts based on user input. Our key differentiator is that our project can leverage prior user behavior, but does not rely on it exclusively. We believe this increases discoverability, as our app focuses on providing event recommendations based solely on location and dates—giving users the chance to discover and enjoy performances they might not have otherwise known about.

# Proposed High level Requirements

  - Functional Requirements

    - Essential Features (Completed – Iteration 1 & 2 Scope)

      - Concert Search
 As a visitor, I want to search concerts by city and date, so that I can quickly find relevant events while traveling.
 Estimate: 14–20 person-hours

      - Event Results Display
 As a visitor, I want to view concert details (artist, venue, date, ticket link), so that I can decide whether to attend.
 Estimate: 10–16 person-hours

      - Ticket Link-Out
 As a visitor, I want to open the official ticketing site in a new tab, so that I can purchase safely on the provider’s website.
 Estimate: 6–8 person-hours

      - External Events API Integration
 As an admin, I want to ingest events from external providers (Ticketmaster, JamBase), so that the catalog stays current.
 Estimate: 16–22 person-hours

      - Data Normalization
 As a developer, I want to standardize external API responses into a unified Concert object, so that the frontend receives consistent data.
 Estimate: 8–12 person-hours

      - AI Agent Query Interface
 As a visitor, I want to enter a natural-language request (e.g., “Find jazz concerts in Boston this weekend”), so that the AI Agent can interpret it and return relevant concerts.
 Estimate: 18–24 person-hours

      - Frontend–Backend Integration
 As a developer, I want the frontend and backend to communicate within Docker containers, so that the system can be deployed consistently across environments.
 Estimate: 10–14 person-hours

      - HTTPS Configuration
 As a visitor, I want to visit a website that enables HTTPS on the application, so that user data is secured during communication.
 Estimate: 8–10 person-hours

Subtotal: ~90–120 person-hours

    - Desirable Features (Planned – Iteration 3 Scope)

      - UI Refinement / Layout Polish
 As a visitor, I want the search and results pages to have clear visual structure and consistent styling, so that the site feels more professional and user-friendly.
 Estimate: 8–12 person-hours

      - Add small features

As a visitor, I want to use some convenient functions like search history, search filtering, quick copy, loading indicator etc., so that the site feels easier to use.
 Estimate: 10-15 person hours

      - Final Deployment

As a developer, I want to double check the deployment and documentation of the project, so that it runs smoothly without problems.
 Estimate: 8–10 person-hours

Subtotal: ~30–40 person-hours

  - Nonfunctional Requirements

    - Security Requirements

      - Data Protection

        - All data in transit must be encrypted with TLS 1.2+ (HTTPS enforced with HSTS)

        - All sensitive data at rest must be encrypted using industry-standard algorithms (AES-256 or equivalent)

        - No secrets (API keys, credentials, tokens) may be stored in code or version control; they must be managed via environment variables or a secret manager

        - Logs must not include sensitive information such as passwords, tokens, or Personally Identifiable Information

      - Input Validation & Integrity

        - All API inputs must be validated using Pydantic models with explicit field constraints

        - The system must reject malformed or invalid payloads

      - System Hardening

        - OpenAPI documentation must be disabled or access-controlled in production

      - Resilience & Abuse Protection

        - Sensitive endpoints must have rate limiting to prevent brute force attacks

        - APIs must implement throttling and request size limits to mitigate DoS risks

        - Error messages must be generic and must not disclose internal system details

      - Monitoring & Auditing

        - Audit logs must be immutable, time-synchronized, and retained for a defined period of time

        - Anomalous activity must generate alerts for the security team

      - Deployment & Operations

        - CI/CD pipeline must include automated security tests (linting, dependency checks, secret scanning)

# Management Plan

## Objectives and Priorities

Primary Objective

- Build a reliable, user-friendly concert discovery platform that allows visitors to search, explore, and save live music events.

Highest Priority

- Implement concert search by city, date range, or keywords through integrated provider APIs

- Integrate AI-powered input parsing to interpret natural-language queries and generate relevant, structured search tokens.

- Deliver a stable, production-ready system with full Dockerized deployment, SSL/HTTPS support, and no critical defects.

Second level priority (Deferred - Not Implemented):

- Provide secure user sign-up and login (OAuth or passwordless “magic link”).

- Enable favorites/wishlist (persisted for logged-in users; localStorage fallback for visitors).

Stability and Quality Goals

- Apply unit testing, integration testing, and peer code reviews.

- Design a responsive, user-friendly interface accessible across devices.

- Prioritize security and privacy with secure authentication, safe data handling, and proper API key management.

Future Iterations

- Add advanced filters and sorting (date range, genre, price, popularity).

- Develop event detail pages with official ticket link-outs.

- Introduce caching and refresh strategies to keep event data up to date.

Desirable Features

- Cross-device wishlist synced via accounts.

- Interactive map view (with location radius and permissions handling).

- Email alerts for new shows from tracked artists or locations.

Optional Features

- Personalized recommendations (based on favorites/history).

- Price tracking with alerts.

- Social sharing cards (Open Graph/Twitter).

- Multi-language support (i18n).

- PWA enhancements (offline caching, push notifications).

Our project aims to deliver a reliable, user-friendly concert discovery platform centered on robust search capabilities. The core features include concert search by city, date range, and keyword, powered by integrations with multiple event providers. Users can refine their searches by describing what they like in natural language, which an AI service parses into actionable tokens to produce more relevant results.

Beyond these core goals, we focused on building a modular, production-ready system with comprehensive testing, containerized deployment, and HTTPS security. Future enhancements could include user accounts, favorites, and other personalization features. By combining strong engineering practices with tools such as GitHub, GitHub Actions, Docker, and Jira, the team ensured that BeatMap remains maintainable, scalable, and high quality.

## Risk Management (need to be updated constantly)

### Personnel

- Loss of team members (Priority 40): Low likelihood but high impact and cost if one or more members drop the class. This would require redefining project scope and redistributing the departing member’s tasks among the remaining team.

- Addition of new members (Priority 45): Low likelihood, moderate impact. One new member has already been added, and the team adapted by splitting the demanding design and implementation leader role into two shared positions to balance workload. Future additions would follow a similar redistribution plan.

- Lack of motivation or responsibility (Priority 25 – high priority): Very high potential impact if motivation falters. Currently assessed as unlikely, since initial engagement was strong. If it arises, the plan is to address concerns openly and provide support so that work can be completed collaboratively.

- Temporary resource availability (Priority 18 – medium priority): Moderate likelihood and moderate potential impact due to a team member’s limited availability during part of the project timeline. Mitigation involved early coordination, task redistribution, and clear documentation to maintain progress. The plan was executed effectively, resulting in minimal disruption to project timelines or deliverables.

### Communication

- Ineffective communication / unclear individual goals (Priority 60): Currently assessed as very unlikely, given clear communication at the start. Impact would be moderate if it did occur, potentially slowing progress. Mitigation includes raising issues during meetings and clarifying roles and expectations.

### Requirements

- Unclear requirements (Priority 36): Some risk of ambiguity in what is expected. If encountered, the team will meet with the requirement leader to clarify needs and offer support to ensure alignment.

- Scope creep (Priority 36): Slightly more likely than unclear requirements but still low risk, given the well-defined project scope. The team is aligned on expectations, but meetings will be used to prevent scope expansion if it arises.
We ran into this during Iteration1, we decided our goals for the iteration were too high and redefined the scope in one of our weekly meetings.

### Management

- Lack of management skills (Priority 15 – highest risk): Most team members see management as an area for improvement. A failure in this area would have severe consequences for project quality, structure, and timely completion. The team plans to share management duties, holding each other accountable and building skills as the project progresses.

### Technology Competence

- Unfamiliarity with chosen framework (Priority 36): Unlikely since the team chose a familiar language, but gaps could still emerge. If so, group discussions and peer support will be used to overcome them.

- Other technical challenges (Priority 36): General technology issues are possible but manageable through the same support and collaborative learning approach.

### Design & Implementation

- Improper design (Priority 20): Moderate likelihood but very high impact if design flaws undermine the project. Five of six members have software backgrounds, and the design/implementation leader role is shared to provide oversight, review, and mutual support to reduce this risk.

- Messy or inconsistent code (Priority 32): Could reduce efficiency and collaboration. The team plans to use AI tools and coding best practices to produce clear, well-structured, and mutually understandable code.

### Testing

- Not enough testing (Priority 32): Testing gaps could weaken the final product. Mitigation is strong, as one member has professional QA engineering experience and will guide thorough, systematic testing.

Overall, the group identified risks across seven categories: personnel, communication, requirements, management, technology competence, design and implementation, and testing. The highest-priority risks are lack of management skills, loss of team members, and lack of motivation, since they could directly threaten project completion. Other risks, such as unclear requirements, technical challenges, or code quality, are considered moderate but manageable with clear communication and teamwork. Strong initial engagement, shared leadership roles, and the presence of experienced members in design and QA provide confidence that the team can effectively mitigate risks and maintain steady progress throughout the semester.

Risk Management Sheet Link: https://docs.google.com/spreadsheets/d/15xjpjp-jU5_uRAdZ2A_Y7XQ5df6s4UnU-VE0Q9hf0Ao/edit?usp=sharing

## Timeline (this section should be filled in iteration 0 and updated at the end of each later iteration)

| Iteration | Functional Requirements(Essential/Desirable/Optional) | Tasks (Cross requirements tasks) | Estimated/real total person hours |
| --- | --- | --- | --- |
| 1 | Functional Requirements (Essential) Concert Search (30-40 hrs) External Events API integration (16-26 hrs) | Basic UI/UX setup (design system, navigation, layout) (8-12 hrs) External events API integration (8-10 hrs) CI/CD pipeline, linting, dependency/security checks (8-10 hrs) Deployment operations (prod config, disabling OpenAPI docs secret mgmt) (6-8 hrs) Documentation (8-10 hrs) | Estimated total: 77-120 hrs |
| 2 | Functional Requirements (Essential) Concert Search (30-40 hrs) (Continued) Filters and sorting (10-20 hrs) Event Details Page (10-15 hrs) Ticket Link-Out (6-10 hrs) | Continue UI/UX setup (design system, navigation, layout) (8-12 hrs) Error handling patterns and logging framework (10-12 hrs) Backend and frontend integration (15-20 hrs) External AI API integration (10-12hrs) Enabling HTTPS (10-12hrs) Input validation (Pydantic models) (6-8 hrs) Documentation (8-10 hrs) | Estimated total: 67-86 hrs |
| 3 | Functional Requirements (Essential) Concert Search (33-50 hrs) (Continued) | Refine use of AI/LLM for concert search (10-15 hrs) (Continued) Refine UI (5-10) QA testing, polish, bug fixes (10-15 hrs) Documentation (8-10 hrs) | Estimated total: 33-50 hrs |
| 4+ | Future work: Functional Requirements User Accounts (Auth, Oauth) 30-40 hrs Desirable features Favorites/Wishlist (with localStorage fallback) 24 -36 hrs Optional Features Social sharing (OG/Twitter cards) (6-8 hrs) Basic multi-language support (i18n) (8-10 hrs) Artist and Venue Profiles (8-12 hrs) Map View (interactive search by radius) (12-18 hrs) Calendar Export (.ics) 8-10 hrs) Email Alerts (10-14 hrs) | Security implementation (OAuth2/OIDC, token rotation, passwordless) (12-16 hrs) Role-based access control foundation (6-8 hrs) Database schema and API layer setup (8-12 hrs) Security Hardening (rate limiting, lockouts, HSTS, request throttling) (10-14 hrs) Monitoring and auditing (security event logging, anomaly alerts) (10-14 hrs) |  |

# Configuration Management Plan

## Tools

- SCM: Git/GitHub

- CI/CD: Github Actions.

- Containers: Docker

- Deployment/Cloud hosting: Amazon Web Services

- IDE: VS Code

- Issue tracker: Jira

- AI for research and dev: ChatGPT, Gemini, Copilot.

- AI Agent: Groq

- Frontend: REACT. The backend will be exposed via REST API using FastAPI. The frontend tools are being determined.

- SAST: Github CodeQL

  - Code Commit Guideline and Git Branching Strategy

We will use a trunk based branching strategy. We will have a branch for each feature and will encourage frequent, small commits. We also seek to continuously merge feature branches into main, with the premise that the main branch should always build successfully and be able to be deployed.

When a developer considers their work ready to be merged into main, they will issue a pull request that needs to be reviewed and approved by at least another developer (ideally 2 or more)

The preferred method for integrating commits from one branch to another will be merging as opposed to rebasing, since it is a simpler approach and poses few, if no risks.

## CI/CD Plan

For all branches, as soon as a new push with a bundle of commits is detected, we’ll use GitHub Actions to run linting, dependency checks, secret scanning, security checks and unit tests.

Upon a successful build of the main branch, we’ll automatically deploy our application using a docker image to an EC2 instance with AWS.

We’ll have two environments: production and test. We’ll accomplish this by having two virtual machines (VMs) hosted in AWS. The “test” branch will deploy to the test environment upon merging/pushing to the branch. The “main” branch will deploy to the production environment upon merging to the branch.

# Quality Assurance Plan

## Metrics

The result of these metrics should be reported in the progress report/ iteration summary sheet.)

| Metric Name | Description |
| --- | --- |
| Test coverage | % of code that is covered by automated tests |
| Test pass rate | Number of test cases passed vs. executed |
| Response time | How fast the app responds to API requests |
| Error rate | % of failed API requests |
| Cost | Number of person hours used |

  - Coding Standard

Since we will be using Python, we should follow PEP8, the official Python style guide, for:

- Indentation

- Naming conventions (variable_function_names, ClassNames)

- Documentation (use docstrings)

We should also organize code into different folders/modules, for example a folder for all the API related code, one for all the tests, etc.

## Code Review Process

All team members will be responsible for reviewing each other’s code. Pull requests will be created when a team member wants to merge their code to main, and at least 1, but preferably 2 or more team members will review the pull request. We can use a pull request review checklist to help review pull requests effectively, this one as an example: Pull Request Review Checklist

Reviewers should:

- Prioritize blocking issues that require a fix vs. nice to haves

- Explain why something should be changed instead of just mentioning a change

- Acknowledge & praise

## Testing

We will use frameworks that test our Python backend, like pytest. We can also use pytest-mock for mocking dependencies our app would need, like API calls.

For integration testing, we will use FastAPI to ensure APIs are working properly; FastAPI conveniently enables Swagger UI, through which we’ll be able to easily test API calls and analyze their results.

Each developer should unit test their code as they are building it, however integration testing can be done by the QA Leader since they are focused on QA, or by for example the implementation leader since they will have a better understanding of the architecture of the application.

Integration testing can be done on every push/pull request using GitHub Actions. Unit tests will also be done at this time.

Manual testing should be done to cover edge cases, after major changes/merges, and before release to verify that the product as a whole is working (user walkthrough).

Our tests should aim to verify:

- Functionality

- Reliability

- Security (ex. Secrets not exposed)

- Performance/Response times

- User experience

- Test coverage

## Defect Management

Jira will be used as the defect management tool. All layers of our project should have defects, such as: Integration defects, security defects, validation defects, deployment defects, and input validation defects. All members of the team should work on defect management:

- Identifying defects + reporting them (anyone can find defects)

- Root cause analysis

- Defect assignment can be done by the Team Leader

- Defect resolution

- Verification can be done by the QA Leader

- Documentation

# AI usage Log

You are allowed and even encouraged to use AI tools to help you generate the project idea, plan it and build it, but you need to clearly describe 1) What tools were used? 2) for what specific tasks and 3) Is it helpful? 4) how did you evaluate or modify AI-generated content? Additionally, you should submit the exported AI chat history as an appendix or share that with the instructor and facilitators.

| Tools | Who | Tasks | helpful | Evaluation/modification | links |
| --- | --- | --- | --- | --- | --- |
| Chat-GPT | Michael | Security Leader Non-Functional Requirements Generation | Yes. | I read through the provided output and thought about how what was generated may apply to this project and included those I thought were fairly doable and left off the ones that went into a level of complication we likely did not need or would get to with this project. As part of modification I changed my question from being about generic Python application requirements and focused more on what a security leader working with FastAPI specifically would think about which gave better results. | https://chatgpt.com/share/68c1b651-3288-800f-9ee3-99c77e46da81 |
| Chat-GPT | Sam | Brainstorm project ideas | Yes | I explained what the purpose of the course was and asked to suggest different project ideas. I encouraged it to make it a little heavier on the backend/API side as opposed to frontend heavy. Some of the suggested ideas were interesting and I took them to the team. | https://chatgpt.com/share/68bf63bd-d18c-8013-a63d-fe40dc9846dc |
| Chat-GPT | Greg | Quality Assurance Plan Suggestions | Yes | I judged the output from Chat-GPT based on how useful the proposed plan would be while testing our application and how feasible implementing that plan would be. For example, some metrics Chat-GPT provided I felt we could not efficiently evaluate, like defects per thousand lines of code. | https://chatgpt.com/share/68bf908b-7b74-8013-8e36-5056795d1141 |
| Chat GPT | Ed | Format risk management section | Yes | Re-prompted to include more of the original details and refine the structure of the text and made minor edits for final draft | https://chatgpt.com/share/68c1e888-78a0-800d-85d9-7586d5383c9d |
| ChatGPT | Zhehao Liao | Brainstorm and filter appropriate requirements | Yes | I discussed the results from ChatGPT with my teammates and learned from similar projects to determine the requirements most appropriate to our projects | https://chatgpt.com/share/68cf580f-40f0-8007-aa86-aa7731bdc2a5 |
| ChatGPT | Zixuan CHeng | Learning FASTAPI and Github with ChatGPT | Yes | ChatGPT introduced me to the basics of GitHub operations, such as what clone and fork mean, as well as pull requests. I also asked it some questions about FastAPI. These discussions have taught me a lot and helped me gain valuable insights. | https://chatgpt.com/share/68cf578e-7f10-8005-bb97-a888bceacb8e |
| Claude | Michael Laszlo | Compiling and Creating Security Design Documentation | Yes | I actively evaluated and modified the Claude content through multiple iterations, demonstrating critical thinking rather than passive acceptance. Key modifications included requesting conversion from markdown to plain text format, then further refining to flowing paragraph structure for better team collaboration and Google Docs integration. I guided Claude to examine specific project files and configurations to ensure accuracy, verified that recommendations were appropriate for the project context and applied professional documentation standards suitable for coursework submission. Additionally, I cross-referenced security findings with actual project requirements, validated that identified risks aligned with project scope and timeline constraints, and ensured the final deliverables were actionable for the team's development process while maintaining focus on learning objectives. | https://drive.google.com/file/d/1vxzwmTweQYOuhd_pIUGy6rTxnFhGHWgG/view?usp=share_link |
| ChatGPT | Michael Laszlo | Setting up GitHub workflow to check Python Security | Yes | Used Chat-GPT to get an example of how to setup a Security workflow and what sort of tools are useful to integrate into the workflow. I decided to start with a simplified workflow that uses bandit for static analysis, and pip-audit and safety for dependency checks. Seeing an example of a workflow was very helpful for implementing my own workflow as I had never used GitHub actions or workflows so the example was perfect for getting an understanding of the syntax and structure needed for the workflow file. | https://chatgpt.com/share/68cfef50-a404-800f-a2fd-4574803267fd |
| ChatGPT | Sam | CI/CD setup | Yes | It provided a starting point that I had to tweak as new issues became apparent. I used it iteratively to refine workflow files. | https://chatgpt.com/share/68c9eeef-0178-8013-a6ea-ddacd31bb844 |
| ChatGPT | Sam | Cloud deployment pivot | yes | Couldn’t make Google Cloud Run. Needed to consider options, got a good overview. | https://chatgpt.com/share/68d0b291-211c-8013-a84b-1cbd87cb30f8 |
| ChatGPT | Sam | FastAPI usage | yes | I wanted to determine if there was an easy way to test FastAPI endpoints. The AI told me exactly what I needed. | https://chatgpt.com/c/68d0b304-6f80-8328-91ec-3e8ee412a747 |
| ChatGPT | Greg | Integrating external API, FastAPI, pytest | Yes | I used ChatGPT for guidance on the architecture of integrating an external API JamBase into our backend. I also wanted to see examples of using mock data to test an API endpoint, as well as how to create endpoints and handle them correct using FastAPI. I evaluated the results from ChatGPT by considering feasibility of each answer as well as accuracy applying the idea to our application. | https://chatgpt.com/share/68d1bda4-c638-8013-96c3-73e5ff5767ad |
| ChatGPT | Sam | Refine AI/LLM prompts | Yes | I had to iterate several times to find a prompt that worked as I expected. Figured that an AI/LLM would be ideal to generate the prompt I needed. | https://chatgpt.com/share/68e3efdc-bb3c-8013-ab64-2675737e7985 |
| ChatGPT | Sam | Integrating backend and frontend after HTTPS enabling | Yes | I used ChatGPT to fix issues with Docker compose, NGINX configuration and route handling that arose due to enabling of HTTPS. | https://chatgpt.com/share/68e3f0bb-0408-8013-8e41-6efd3c5e3313 |
| Claude | Michael | Implementing HTTPS | Yes | I had Claude create a roadmap for implementing HTTPS and then I went step by step asking Claude until the roadmap was complete. At each iteration I tested Claude’s changes and reported errors to it when things were not working correctly so that Claude could fix things such as configurations. Upon completion of the HTTPS roadmap I then manually verified functionality as well as verified the automated tests were passing as well. | https://github.com/BUMETCS673/cs673olf25project-cs673olf25_team4/blob/main/HTTPS.md |

# References

(Any references/citations that you have used)

# Glossary

(Any acronym used in the document should be explained here)

SCM: Source Control Management

CI/CD: Continuous Integration/Continuous Deployment

IDE: Integrated Development Environment

SAST: Static Application Security Testing

API: Access Point Interface