CS673 Software Engineering

Team 4: Beatmap

Meeting Minutes

All meeting minutes are kept in this single document. The latest meeting minutes should be at the beginning of the document. For example, meeting 3 minutes is placed before meeting 2 in the document. The team leader should prepare a basic agenda for the meeting and team members should rotate to be the minutes taker. Each group should have at least one meeting per week, and you may have multiple meetings if needed.

Meeting 8

Date and Time: 10/8/2025, 7:00 pm

Meeting duration: 1 hour

Place: Google Meet

Participants: Sam Akerman, Greg Grimaylo, Ed Cavallero, Zhehao Liao, Zixuan Cheng

Minutes taker: Greg Grimaylo

Timekeeper: Greg Grimaylo

Purpose: Iteration 3 Planning

Agenda

- Plan for Iteration 3, determine tasks and requirements

- Determine deadline for Iteration 3 code

- Assign tasks

- Discuss any blockers

Discussions

- Requirements for Iteration 3

  - Small changes, we don’t want to break anything

  - Mostly testing, small changes to UI for last iteration

  - Adding user functionality would take too much time, out of scope

- UI Tweaks

  - Zixuan will work on this, on results page there should be a back button to return to main page

  - Can beautify UI in general to some extent

  - Put in a wheel when waiting for results

  - Some drums/guitar icon with music when loading can put as well

  - More than 3 results should be displayed on the results page

  - The “Let’s go” button looks generic, old windows style, should update it

  - Make results card in React look more modern, Ed will help Zixuan with this

- Issues

  - Ed noticed that the current frontend UI looks different than his UI changes

  - Sam thinks the browser is caching an old version of the app

  - Mmerging branches/miscommunication ight have been a miscommunication/overlap w/ UI work

  - Ed was having issues w/ running our app locally, issues w/ SSL and HTTPS, resolved by following Michael’s instructions in document

  - Need to have self-signed certificates generated for app to work

Action Items

- Sam: refine backend AI (Groq) logic

- Zhehao: help Sam w/ backend AI logic. Clean up user stories, assign Jira tickets to everyone for Iteration 3.

- Ed: tweak UI home page

- Zixuan: modernize UI results page, add “return to home” button

- Greg: add integration tests, unit tests if time allows

- All: start putting together the presentation slides

# Meeting 7

Date and Time: 10/3/2025, 7:00 pm
Meeting duration: 1 hour
Place: Google Meet
Participants: Sam Akerman, Ed Cavallero, Zhehao Liao, Zixuan Cheng
Minutes taker: Zhehao Liao
Timekeeper: Zhehao Liao
Purpose: Iteration 2 Progress Review & Planning for Iteration 3

## Agenda

- Review pull requests and progress

- Discuss AI funnel and API integration

- Evaluate HTTPS and testing status

- UI updates and presentation prep

- Assignments and deadlines

## Discussions

- Progress and Pull Requests

  - Liao’s PR under revision; frontend changes merged.

  - Greg’s PR missing AI functionality; Michael is continuing HTTPS work.

  - Sam is handling merges and preparing an AI demo.

- AI Funnel and Implementation

  - System parses user input (dates, locations, artists), merges Ticketmaster/Jambase results with user preferences, then generates AI recommendations.

  - Demo should showcase vendor switching, backup fallback, and React result cards.

  - Current issue: AI outputs are inconsistent and need debugging.

- Scope and Priorities

  - User features (auth, database) officially dropped with professor’s approval.

  - Focus is fully on AI development and HTTPS as key deliverables for Iterations 2 and 3.

- Testing and Security

  - Unit tests exist for Ticketmaster/Jambase integrations; wrapper services and integration tests remain incomplete.

  - HTTPS requires more testing and will be a major focus in Iteration 3.

- UI, Documentation, and Collaboration

  - Ed is leading UI redesign and AI integration; improvements include result cards and loading animation.

  - Ed also volunteered to take on most of the documentation work, including security documentation and test documentation, and will send the security doc to Mike for review.

  - Documentation should reach near-final draft by tomorrow; Monday is reserved for slides and rehearsal.

  - Sam emphasized communication to avoid overlaps; Zhehao and Zixuan will collaborate on pipeline and integration. Greg’s limited availability noted.

## Decisions

- AI features are the central focus for Iterations 2 and 3.

- User features remain out of scope.

- Iteration 3 priorities:

  - UI polish and presentation prep

  - HTTPS and security

  - Expanded testing (unit + integration)

  - Documentation completion

  - Reduced coding workload

## Action Items

- Ed – Continue UI redesign, integrate AI features, draft documentation.

- Zhehao & Zixuan – Work together on AI pipeline and frontend/backend integration.

- Sam – Fix bugs, add integration tests, manage merges.

- Michael – Continue HTTPS work and bug fixing.

- Greg – Contribute to frontend/backend integration (limited availability due to moving).

- All – Maintain active communication and review documents before Monday.

Meeting 6

Date and Time: 9/28/2025, 11:00 am

Meeting duration: 1 hour

Place: Google Meet

Participants: Sam Akerman, Greg G, Ed Cavallero, Michael Laszlo, Zhehao Liao

Minutes taker: Edoardo Cavallero

Timekeeper: Edoardo Cavallero

Purpose: Iteration 2 Check-in

Agenda:

- Assess progress on Iteration 2 goals

- Discuss AI implementation and focus shift on AI features

- Agree on timeline and assignments for remainder of Iteration 2

Discussions:

- AI Direction

  - Ed suggested feeding Jambase and Ticketmaster search results into Groq to generate recommendations.

  - This will likely require UI adjustments.

  - Sam set up a new microservice inside a Docker container that communicates with Groq. It has a couple of entry points and a backend client for interfacing with the service.

- Scope Changes

  - Team will not implement user features (auth, database setup) due to time constraints.

  - Sam received professor’s approval to focus on AI features instead.

- Iteration 2 Goals

  - Prioritize AI feature completion this week.

  - Aim to reduce coding workload in Iteration 3 to leave time for documentation and final presentation prep.

- Testing

  - Sam added unit tests for backend integration of Jambase and Ticketmaster but not for the wrapper services.

  - More integration tests are needed.

  - Security and HTTPS will be important in the final iteration.

- Frontend/UI

  - Ed leading UI redesign and AI feature integration (e.g., user preferences).

  - Plan to add animation such as “Searching for recommended concerts…” to improve user experience while multiple calls run.

- Collaboration

  - Strong communication emphasized to avoid duplicate work or conflicts.

  - Sam recommended adding an extra Groq call to determine if user input is for recommendations vs. a basic search.

Decisions

- Focus shifts fully to AI features for Iteration 2 and 3.

- User features (auth, database) dropped from scope.

- Final iteration (Iteration 3) will emphasize:

  - Cosmetic/UI polish

  - Security (HTTPS)

  - Writing more tests (unit + integration)

  - Documentation review/prep

  - Lighter coding load

## Action Items

- Greg & Ed – Begin AI implementation Monday, aim to finish by Wednesday.

- Greg, Zixuan, Ed – frontend/backend integration later this week (Greg may be limited due to moving).

- Zhehao – Feed AI recommendations and results back into AI pipeline

- Michael – Continue working on HTTPS

- Sam – Ensure integration tests are added; merged PR into main already.

- Ed – Continue UI redesign and integrate new AI features.

- All – Maintain active communication to prevent overlaps.

Meeting 5

Date and Time: 09/24/2025, 6:15 pm

Meeting duration: 1 hour

Place: Google Meet

Participants: Sam Akerman, Greg G, Ed Cavallero, Michael Laszlo, Zhehao Liao

Minutes taker: Michael Laszlo

Timekeeper: Michael Laszlo

Purpose: Iteration 2 kickoff

Agenda:

- Determine Iteration 2 goals and objectives

- Think about Iteration 3 goals and objectives

Discussions

- Core must haves/fundamentals:

  - Integrating backend and frontend

  - Adding an AI API to process natural language inputs

  - HTTPS

- What beyond the core fundamentals do we want to focus on? (Based on time constraints may have to choose selectively):

  - User accounts?

  - Data persistence? (i.e. Database)

  - OAuth Authentication?

- Sam refactored the backend providers to simplify things

- Potentially get ideas from other groups when reviewing their iteration 1 submissions

Key Decisions

- Iteration 2 Goals/Tasks:

  - Integrate backend and frontend

  - HTTPS

  - AI API to process natural language inputs

  - Add more unit tests

Action Items

- Sam – Push refactoring changes to repository

- Sam, Ed, & Greg – AI + Framework generation estimation summaries

- All – Create Iteration 2 tasks JIRA tickets & divide them up

- All – Iteration 2 deadline Tuesday October 7th at 6 AM.

- Next meeting – TBD

Meeting 4

Date and Time: 09/21/2025, 7 pm

Place: Google Meet

Participants: Sam Akerman, Greg G, Ed Cavallero, Zixuan Cheng

Minutes taker: Zixuan Cheng

Timekeeper: Zixuan Cheng

Purpose: Iteration 1

Agenda:

- Code integration progress

- CI/CD pipeline and AWS deployment

- Backend microservices and API testing

- Documentation and presentation preparation

Discussions

- Code from Greg and Zixuan merged into a unified interface, demo-ready.

- AWS + Docker Compose used for deployment with production and test environments.

- Backend runs three microservices (Main, Jambase, Ticketmaster). FastAPI/docs used for testing.

- Documentation: STD nearly complete (minor formatting/diagram updates). SDD risk management needs to update.

- Reflection: Iteration 0 goals were too ambitious → some tasks deferred to Iteration 1.

- Presentation: Focus on CI/CD, AWS VMs, and Swagger UI. Zixuan & Zhehao will present.

Key Decisions

- Jambase and Ticketmaster outputs must be unified into a single consistent structure.

- Backend will standardize JSON responses before frontend integration.

- Unfinished goals from Iteration 0 shifted to Iteration 1.

- Presentation scope set: CI/CD pipeline, AWS deployment, service architecture, Swagger UI demo.

Action Items

- Sam – Provide AWS screenshots, and grant access to others.

- Ed – Finalize design doc and update risk management.

- Zixuan & Zhehao – Prepare and rehearse presentation; focus on API/data consistency.

- Greg – Assist with backend data structure validation.

- All – final deadline Tuesday 6 AM.

- Next meeting – next Tuesday or Wednesday(TBD)

Meeting 3

Date and Time: 09/17/2025, 7:15 pm

Place: Google Meet

Participants: Sam Akerman, Greg G, Michael L, Zhehao Liao, Ed Cavallero, Zixuan Cheng

Minutes taker: Greg

Timekeeper: Greg

Purpose: Iteration 1

Agenda:

- Standup, go over what we have done since last meeting

- Cover what we have to do for Iteration 1

- Discuss what parts of the application each member is working on, any blockers or issues

Discussions

- Aiming to be code complete by Friday

- Planning on having multiple vendors (APIs) for concert data, we should have a common interface to return that data to the backend

- Discussed how we should return the data from the APIs to the backend, maybe as a list of concert objects

- We should define 1 or several classes in order to encapsulate 1 concert, and return a list of concerts with the same structure across all interfaces, so we can interpret what we get back as a JSON transparently.

- Ed brought up that we have class diagrams from Lab 2, it might be useful to put these in the Software Design Document to use as a guideline to the code creation of the classes

Key Decisions

- Aiming to be code complete by Friday

- Design idea of encapsulating 1 concert so we can uniformly work with them and their data across the application

- Plan of 2 environments 1 for test/staging and 1 for production

- UI will be split into 2 parts for Iteration1: welcome page to search, and a second results page

Action Items

- Sam: work on the deployment using Google Cloud Run, further research AI agents we can incorporate

- Michael: looking into adding more security checks which he outlined in Security.md, will modify the security workflows on GitHub some more

- Ed: work on hooking frontend onto backend, more work needs to be done with the UI as well

- Zixuan: integrating Ticketmaster API into the backend, work on SDD and STD documents

- Greg: integrating JamBase API into the backend, work on encapsulating concert/how a concert object will look like with Sam

- Zhehao: work on the presentation with Zixuan as well as documents for Iteration1

Sam updates:

- Worked on CI/CD, merged branch to main

- Added steps for checking the code, running the tests, linter. Black for formatting, making sure we’re complaint with PEP8.

- Will work on the deployment, using Google Cloud Run

- Plan: 2 environments 1 for test/staging and 1 for production

- Researched AI agents we could use for free. This can help us introduce NLP into our project. If we’re able to do this, then we can have the front-end be very simple, just 1 text box, since the AI can take any kind of input and format it into what we have

Michael updates:

- Researched FastAPI and Python security in general

- Put together a Security.md file

- Added workflows that will tell us every time we push code if we missed anything related to security. The workflows run Bandit static analysis, also runs pip audit and security checks, dependency scans.

- Noted that we should either make our unit tests complaint with Bandit or we can put in a comment “nosec” so Bandit will ignore it.

- Added a PR with these changes, needs to be reviewed

Ed updates:

- Refamiliarized himself with React

- Reconfigured our UI using React so we don’t have 1 giant file for the UI design

- Planning on splitting UI into 2 pages for this iteration: welcome page to search, and a second results page

- Will work on hooking frontend onto backend once the backend is up and running

- Some work still needs to be done for the UI design

Zixuan updates:

- Signed up for a Ticketmaster API account

- Working on integrating the API into the backend

- The rate limit is not a problem and the API key never expires

- Will start working on the SDD and STD documents as well, Ed will help with this.

Greg updates:

- Found that we cannot use Pollstar API, found JamBase API instead

- Signed up for a JamBase API account and got a 14 day API key (possibility for an extension)

- Researched the JamBase API documentation

- Will work on integrating the API into the backend

Zhehao updates:

- Assigned tickets to everyone in Jira for Iteration 1. Set up the user stories & acceptance tests.

- Will work on the presentation for Iteration1 with Zixuan next week

- Volunteered to start working on the documents we need to submit for Iteration1

Meeting 2

Date and Time:  09/15/2025, 7:00pm

Place: Google Meet

Participants: Sam Akerman, Greg G, Michael L, Zhehao Liao, Ed Cavallero, Zixuan Cheng

Minutes taker: Ed

Timekeeper: Ed

Purpose: Iteration 1

Agenda:

- State goal: deliver a working minimal app.

- Define tasks to be completed during iteration 1.

- Define user story and tasks.

- Divide and assign tasks.

- Define actual tools/tech to be used.

- Define timeline.

## Discussions

- Main goal of iteration: deliver a minimal working app with both front end and back end plus a basic search function.

- User creation and history to be skipped until later iterations.

- Anonymous application will be the initial focus.

- Front end can be very simple (text box + submit button). Team members with front-end experience are encouraged to take this on.

- Backend may not require a database yet since there are no users.

- Backend plan:

  - Define classes for API interfaces (Ticketmaster, Songkick, Pollstar).

  - Standardize API results into an Event class with attributes/logic.

- AI agent incorporation discussed as a “nice-to-have” for iteration 1.

- User story agreed upon: “As an anonymous user, I want to search and refine concert results based on location and date so that I can know what events are taking place while I’m traveling to that location.”

- Framework choice: FastAPI.

- Docker base image: Alpine 3.21.

- Target workload: ~10 agile points per team member.

## Key Decisions

- Iteration 1 scope: minimal app with simple search, APIs integrated, results formatted cleanly.

- Skip: user creation and history for iteration 1.

- Use FastAPI for backend framework.

- Use Alpine 3.21 for Docker.

- CI/CD will be implemented with GitHub Actions.

- Deadline for code completion: Friday, 9/19

- Next meeting scheduled: Wednesday, 9/17, 7:00 PM EST

- Presenters for iteration 1: Zhehao and Zixuan.

## Action Items

- Ed → Draft frontend (basic UI).

- Sam → Set up CI/CD pipeline with GitHub Actions.

- Zixuan → Integrate Ticketmaster API (free discovery API).

- Greg → Integrate Pollstar API.

- Zhehao → Create Jira tickets.

- Michael → Research Python security with FastAPI + Pydantic and GitHub Actions security.

Meeting 1

Date and Time:  09/07/2025, 1:00pm

Place: Google Meet

Participants: Sam Akerman, Greg G, Michael L, Zhehao Liao, Ed Cavallero

Minutes taker: Sam Akerman

Timekeeper: Sam Akerman

Purpose: Project Kickoff

Agenda:

- Brainstorm ideas for project.

- Decide project.

- Determine risks.

- Assign Roles.

- Determine iteration 0 deliverables.

Discussions:

- Each team member came prepared with project ideas. We discussed them and based on our interests decided on one.

- Team role assignments.

- Tech stack to be employed.

- Risks

- Next steps.

Key Decisions:

- It was decided that the team is going to work on the Concert Finder project for this course.

- Leader for the different areas of the project will be:

  - Team: Sam.

  - Requirement Leader: Zhehao

  - Design and implementation: Ed

  - Configuration: Sam

  - QA: Greg

  - Security: Michael

- We’re going to use Python as our main language. Github for source control. Github Actions for CICD. Docker for containerization and deployment. VS Code for IDE. Will use Jira as task tracker.

- The list of relevant risks was determined, and preliminary scoring of risks was updated in the risk spreadsheet.

Action Items:

- The entire team will start working on the SPPP.

- The entire team will continue reading/researching to further refine the conceptualization of the project.

- Sam will create the new git repository and will invite the rest of the team.

- Sam will update this meeting’s minute.

- Ed will reach out to the Professor/Teaching Team to determine a comprehensive list of iteration 0 deliverables.